# TEST PLAN

TEST PLAN

DOCUMENT

FOR ALL RECIPES WEBSITE

https://www.allrecipes.com/

# SCOPE

SCOPE OF THE PROJECT

This test plan outlines the scope for testing the Allrecipes website, a platform that provides users with a wide variety of recipes, cooking tips, and food-related content. The goal is to ensure the website delivers a seamless, user-friendly experience across all core functionalities and devices.

Homepage: Layout, navigation, featured recipes, and content display

Recipe Pages: Recipe details, ingredients, instructions, user reviews, images, and related recipes.

Search and Filter Functionality: Keyword search, filter application, and result accuracy.

Category Browsing: Recipe browsing by cuisine, meal type, dietary preferences, and more

User Interactions: Saving recipes, sharing, rating, and commenting.

Responsiveness: UI behavior on desktops, tablets, and mobile devices.

Cross-browser Compatibility: Functionality on Chrome, Firefox, Safari, and Edge

# OBJECTIVE

# OBJECTIVE

- To validate that the search functionality works as intended across different input types.

- To ensure filters narrow down results correctly.

- To confirm that users are directed to the appropriate recipe detail page after selecting a result.

- To verify UI elements and response time under various conditions.

# TESTING TYPES

# TESTING TYPES

- Manual Testing

- Automation Testing

- Exploratory Testing

- Functionality Testing

- UI/UX Testing

- Smoke Testing

- Visual Testing

- Usability Testing

- Regression Testing

- Responsiveness Testing

- Compatibility Testing

- Performance Testing

- Acceptance Testing

- Cross browsing Testing

# FEATURES TO BE TESTED

## FEATURES TO BE TESTED

| SL No | MODULE | Features |
| --- | --- | --- |
| 1 | URL and Navigation | 1. Launching the application URL with and without internet connectivity 2. Correct redirection to the homepage after URL launch 3. Direct navigation to a recipe using its URL 4.URL updates during recipe searches |
| 2 | Cross-Browser Compatibility | Application launch and rendering on: - Google Chrome - Microsoft Edge - Mozilla Firefox |
| 3 | Cross-Device Compatibility | - Application behavior on Android devices - Responsive layout on mobile viewports - Image resizing and content readability on mobile |
| 4 | User Authentication | Login using: - Gmail - Facebook - Email Login failure scenarios: - Invalid credentials - Incorrect passwords Error message validation for failed logins |
| 5 | Search Functionality | Search using: - Food item text - Alphanumeric combinations Validations for: - Empty input - Special characters only - Excessively long strings URL change on search action |
| 6 | User Interface & Navigation Menus | - Visibility and functionality of navigation bar and drop-down menus - UI rendering for long content |
| 7 | User Profile Management | - Display of profile picture, username, and email - Edit and update profile functionality - Validation for unsupported image formats - Access to saved recipes via profile |
| 8 | Favorites & Bookmarking | - Saving recipes as favorites - Preventing duplicate saves - Verifying consistency of bookmarked recipe content |
| 9 | Recipe Management | - Creating and saving new recipes (title, ingredients, steps, image) - “I Made It” feature toggle and redirection - Sharing recipes on social platforms (e.g., Facebook) |
| 10 | Review & Comment System | - Submitting reviews (text + rating) - Viewing, editing, and deleting own reviews - Liking comments - Display and UI behavior for long reviews - Review section rendering |
| 11 | Rating System | - Hover effect for star ratings - Saving user ratings - Restriction to one rating per recipe - Rating behavior for non-logged-in users |
| 12 | Print Functionality | - Print view layout for recipes - Print button behavior with and without printer connection |
| 13 | Logout Functionality | - Logging out and redirection to login/home - Session invalidation on all tabs after logout - Back button behavior after logout |

# TESTING ENVIRONMENT

TESTING ENVIRONMENT

Operating System: Windows 11

Browsers : Chrome, Firefox, Edge

: Android (Smart Phone)

Network Conditions: With and without internet connectivity
User Accounts: Gmail, Facebook, Email login

# ENTRY CRITERIA

ENTRY CRITERIA

- All requirements are defined and approved.

- All main features are developed and have passed unit testing.

- A stable build is deployed to the test environment.

- Test environment is ready
 (browsers, mobile devices, and network settings are set up).

- Test data is prepared
 (login credentials, sample recipes, reviews, etc.).

- Test cases and scenarios are written and reviewed.

- QA team has access to the application and required tools.

# EXIT CRITERIA

EXIT CRITERIA

- All Test Cases Executed.

- All Critical and High Severity Defects Fixed.

- No open defects with critical or high severity remain.

- All regression tests have been successfully executed and passed.

- No defects that block major functionality or user flows exist.

- Requirement Coverage Achieved.

- Test Summary Report Submitted.

- Sign-Off from All Stakeholders.

# TEST SCENARIO DOCUMENT

# TEST SCENARIO DOCUMENT

https://docs.google.com/spreadsheets/d/1eW18ymUpowm6DxF4m52Fkxvhu38wSAIPZhn1bCKYbu0/edit?usp=sharing

# TEST CASE

TEST CASE

https://docs.google.com/spreadsheets/d/1oLhTUoWdyJ2u5vqc9PTc6Ta-gph5JLYGTOjZVIduTfs/edit?usp=sharing

# PERFORMANCE TESTING REPORT

# PERFORMANCE TESTING REPORT

https://drive.google.com/file/d/1cnjMEtMzQyhq5k3u62yC1cxm8XvxShTG/view?usp=sharing

# GITHUB

# GITHUB

https://github.com/vasnaummer

# AUTOMATION REPORTS

AUTOMATION REPORTS

EMAILABLE REPORT

https://drive.google.com/file/d/1FFJ2dB4PuumujrSxRn1C_9sFovauWmRM/view?usp=sharing

INDEX REPORT

https://drive.google.com/file/d/1ew-yXO2bZLmJi5XEwRegVVNwUPj9JuNA/view?usp=sharing

# EXECUTION REPORT

EXECUTION REPORT

https://docs.google.com/spreadsheets/d/1qZihoH9qdF5Ipr4T-JON3UYlEV14SABr6scc-cQ9JiI/edit?usp=sharing

# BUG REPORT

BUG REPORT

https://docs.google.com/spreadsheets/d/1SiBokioLF2_IWFSybufKel3oXxrQHtRWVV9-7eRUWEw/edit?usp=sharing

# FINDINGS

FINDINGS

During the execution of 55 functional test cases on the Allrecipes website, several key findings were identified, providing insights into the system’s overall quality, stability, and areas needing improvement.

The application demonstrated strong functional stability, with 49 test cases passing successfully. Major modules like search, user login, recipe saving, review submission, and print functionality performed as expected under different scenarios. The search functionality, in particular, proved to be robust, handling a variety of inputs including text, numbers, special characters, and long strings, and consistently returning accurate results or informative error messages.

The system also showcased excellent cross-browser and device compatibility, functioning well on popular browsers such as Chrome, Firefox, and Edge, as well as on mobile devices. Additionally, the UI was responsive, adapting correctly to different screen sizes. Elements such as images and recipe text were clearly rendered across all platforms, confirming the effectiveness of the responsive design.

However, some critical issues were uncovered. Access control flaws were observed where unauthorized users were able to interact with features intended only for logged-in users. Specifically, users were able to click the “I Made It” button and submit ratings without authentication. This indicates a need to implement stricter access restrictions to protect user-specific functionalities.

Another significant concern lies in session management. Logging out in one browser tab did not terminate the session in other tabs, which can lead to security vulnerabilities. Furthermore, after logging out, users were not consistently redirected to the home or login page, leading to confusion and potential misuse.

On the functional side, recipe creation showed a defect where input data like title, ingredients, or images were not saved or displayed properly after submission. In addition, toggle buttons failed to visibly reflect state changes after user interaction, leading to a poor user experience and possible misunderstanding of system behavior.

Despite these failures, most of the critical features passed, showing that the core of the application is functioning as intended. However, addressing the above issues is essential to ensure a secure, user-friendly, and reliable experience for end users.

### Automation Issues Identified on AllRecipes Website

During automation testing of the AllRecipes website, several challenges were observed that impacted test coverage and script reliability. The most critical issues are:

- Login via Google Cannot Be Automated Reliably:

  - AllRecipes uses Google Sign-In for authentication, which opens a new window/tab.

  - Google actively blocks automated tools like Selenium by detecting bot behavior.

  - After entering the Gmail ID, users often receive the error: "You couldn't sign in because the site is not secure".

  - As a result, the login process cannot be fully automated, especially for test accounts using Google authentication.

- Saving Recipes Requires Login:

  - The "Save Recipe" feature is only accessible after successful login.

  - Since Google login automation fails, saving a recipe cannot be tested via automation.

# CONCLUSION

# CONCLUSION

The Allrecipes website is largely stable and meets the key functional and UI requirements. All critical functionalities are working as intended except a few minor/major bugs, which have been reported for fixing. Once the open defects are resolved and retested, the product will be ready for release.

The test plan execution demonstrated that the Allrecipes website meets the majority of functional requirements, with 89% of test cases passing successfully. Core functionalities such as user authentication, search, recipe interaction, and cross-platform compatibility were validated with positive results. However, a few critical issues were identified, particularly in areas of access control, session management, and data persistence. These deficiencies should be addressed to enhance system reliability, security, and overall user experience.

Due to the inability to automate Google login, any feature that requires a logged-in user (such as saving recipes) cannot be reliably tested through automation. These limitations restrict full end-to-end testing via Selenium. For comprehensive coverage, manual testing or alternative authentication methods (e.g., site-specific login instead of Google) are required.